## Slide 1: QuickForms Application Manager
Dana Al-Rifai
Smita Borbaruah
Nadeen Kawash
Team Members

## Slide 2: Overview
  Client
    Professor Liam Peyton
  Application: QuickForms Application (PAL-IS, RPP)
    Application using the QuickForms framework
    Used in applications that use forms for data collection and report generation

## Slide 3: PAL-IS

## Slide 4: QuickForms Application Form
  Problem
    Applications users currently must report back to our customer in order to make changes to forms

## Slide 5: Overview
Solution: QuickForms Application Manager
  a generic tool that helps manage applications developed using QuickForms framework
  Will be used to edit all different types of forms
  Will allow users makes changes to forms and profile settings on their own without having to report back to the customer

## Slide 6: Project Plan
Agile development process
Test-driven development
Tests designed based on black-box testing strategies
Overall process split into 3 phases
  Planning Phase
  Development Phase
  Release Phase

## Slide 7: Project Timeline

## Slide 8: (I) Planning Phase
Broken down into 2 sub-phases
(1) First Sub-Phase ✔ (Complete)
  Requirements gathering
  Requirements analysis
  Prioritizing requirements
(2) Second Sub-Phase ✔ (Complete)
  Architecture definition based on requirements
  Finalize architecture & implementation decisions

## Slide 9: (II) Development Phase
Phase broken up into 1-month iterative coding sprints
Progress evaluated on weekly basis throughout sprint
Progress of overall sprint evaluated at end of the month, development plan adjusted as required
Sprint 1: Prototype ✔ (Complete)
Sprint 2: Form editing capability (In Progress)
Sprint 3: Generic capability (Not Yet Started)
Sprint 4: Default configuration editing (Not Yet Started)

## Slide 10: Milestones

## Slide 11: (III) Release Phase
Scheduled to occur once all requirements outlined have been met
During this phase system will undergo
  Integration
  Intensive testing of integrated system
  Documentation
Ready for release to client

## Slide 12: Infrastructure
Configuration Management: GitHub
Wiki: GitHub
Building: Travis CI
Testing: QUnit, Selenium, Manual usability testing

## Slide 13: Architecture Overview

## Slide 14: Key Challenges
Learning new programming languages
  Online tutorials and examples
Understanding the QuickForms application architecture
  Analyzing code
  Collaborating with client’s developers
Coordinating group meetings
  scheduling short, regular meetings throughout the week
  long meetings during the weekend

## Slide 15: Plans for Next Semester
complete two milestones
make application work generically
code integration
testing
code release preparation

## Slide 16: DEMO

## Slide 17
Thank you
Questions?